Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 19 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS82248 |
| Project Name | DocSpot: Seamless Appointment Booking for Health |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register using email and password to access the platform. | 2 | High | Team |
| Sprint-1 | Authentication | USN-2 | As a user, I can log in securely using my credentials. | 2 | High | Team |
| Sprint-1 | Doctor Listing | USN-3 | As a user, I can view available doctors filtered by specialization and availability. | 3 | High | Team |
| Sprint-2 | Appointment Booking | USN-4 | As a patient, I can book an appointment by selecting date and time slot. | 5 | High | Team |
| Sprint-2 | Document Upload | USN-5 | As a user, I can upload medical documents while booking an appointment. | 3 | Medium | Team |
| Sprint-3 | Appointment Management | USN-6 | As a doctor, I can approve or reject appointment requests. | 5 | High | Team |
| Sprint-3 | Doctor Approval | USN-7 | As an admin, I can approve or reject doctor registration requests. | 4 | High | Team |
| Sprint-3 | Platform Management | USN-8 | As an admin, I can monitor users, doctors and appointments. | 3 | High | Team |
| Sprint-4 | Notifications | USN-9 | As a user, I receive appointment status notifications with unread/read tracking. | 3 | Medium | Team |
| Sprint-5 | Appointment History | USN-10 | As a user, I can view my past and upcoming appointments. | 3 | Medium | Team |
| Sprint-4 | Schedule Management | USN-11 | As a doctor, I can view appointment schedules based on time slots. | 3 | Medium | Team |
| Sprint-5 | Appointment Cancellation | USN-12 | As a user, I can cancel a booked appointment. | 2 | Medium | Team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 7 | 4 Days | 01 Feb 2026 | 04 Feb 2026 | 7 | 04 Feb 2025 |
| Sprint-2 | 8 | 4 Days | 05 Feb 2026 | 08 Feb 2026 | 8 | 08 Feb 2025 |
| Sprint-3 | 12 | 4 Days | 09 Feb 2026 | 12 Feb 2026 | 12 | 12 Feb 2025 |
| Sprint-4 | 6 | 3 Days | 13 Feb 2026 | 15 Feb 2026 | 6 | 15 Feb 2025 |
| Sprint-5 | 5 | 3 Days | 16 Feb 2026 | 19 Feb 2026 | 5 | 09 Feb 2026 |